PATHFINDER

Build Progress Tracker

Every decision, every file, every step — saved.

# 1. Overall Build Status

| Phase | Status | Notes |
| --- | --- | --- |
| SDLC Documentation (6 docs) | COMPLETE | All 6 documents generated and downloaded |
| Master Product Document | COMPLETE | Single reference file saved |
| Field Content — Robotics | COMPLETE | Full content document generated |
| Field Content — Embedded Systems | COMPLETE | Full content document generated |
| Field Content — 8 remaining fields | PENDING | To be researched and built field by field |
| UI/UX Design — Landing Page | COMPLETE | Designed and built by developer |
| UI/UX Design — Field Explorer | COMPLETE | Designed and built by developer |
| UI/UX Design — Field Detail Page | COMPLETE | Designed, described, and approved |
| UI/UX Design — Quiz Page | PENDING | Not yet designed |
| UI/UX Design — Dashboard | PENDING | Not yet designed |
| UI/UX Design — Roadmap Page | PENDING | Not yet designed |
| UI/UX Design — AI Assistant | PENDING | Not yet designed |
| UI/UX Design — Mentor Connect | PENDING | Not yet designed |
| Frontend Build — Landing Page | COMPLETE | Built and tested by developer |
| Frontend Build — Field Explorer | COMPLETE | Built and tested by developer |
| Frontend Build — Field Detail Page | IN PROGRESS | Routing confirmed, full UI in progress |
| Frontend Build — Remaining Pages | PENDING | Not started yet |
| Backend — Supabase Setup | PENDING | Not started yet |
| Backend — Authentication | PENDING | Not started yet |
| Backend — API Routes | PENDING | Not started yet |
| AI Assistant Integration | PENDING | Not started yet |
| Payments — Razorpay | PENDING | Not started yet |
| Deployment — Vercel | PENDING | Not started yet |

# 2. Project File Structure

Current confirmed file structure of the PathFinder Next.js project:

| File / Folder | Purpose |
| --- | --- |
| src/app/page.jsx | Landing page — built and complete |
| src/app/explore/page.jsx | Field explorer page — built and complete |
| src/app/explore/[slug]/page.js | Field detail server component — routing confirmed working |
| src/components/ExploreClient.jsx | Field explorer client component with search, filter, cards |
| src/components/FieldDetailClient.jsx | Field detail client component — full UI in progress |
| src/components/SearchBar.jsx | Reusable search bar component |
| src/components/FilterPills.jsx | Reusable filter pills component |
| src/data/fieldsData.js | Central data file — all 13 fields with full detail content |

# 3. Fields Data — Current State

## 3.1  All 13 Fields Confirmed in fieldsData.js

| Field | Badge | Salary Range |
| --- | --- | --- |
| Robotics | Hidden Gem | 6L – 20L/yr |
| VLSI / Chip Design | Hidden Gem | 8L – 22L/yr |
| Bioinformatics | Hidden Gem | 5L – 15L/yr |
| Computer Vision | Hidden Gem | 8L – 28L/yr |
| Space Technology | Hidden Gem | 7L – 25L/yr |
| Embedded Systems | Hidden Gem | 5L – 18L/yr |
| Computational Biology | Hidden Gem | 6L – 18L/yr |
| Cybersecurity | Popular | 5L – 22L/yr |
| Web Development | Popular | 4L – 16L/yr |
| AI / Machine Learning | Popular | 10L – 35L/yr |
| Mobile Development | Popular | 5L – 18L/yr |
| Cloud and DevOps | Popular | 6L – 24L/yr |
| Data Science | Popular | 6L – 20L/yr |

## 3.2  Data Structure per Field

Each field in fieldsData.js contains the following keys:

| Key | Contents |
| --- | --- |
| name | Full field name e.g. 'Robotics' |
| emoji | Field emoji icon |
| tagline | One sentence description |
| badge | 'Hidden gem' or 'Popular' |
| difficulty | 'Beginner friendly', 'Intermediate', or 'Advanced' |
| category | Software, Hardware, Research, Security, AI & Data |
| stats | Object with entrySalary, seniorSalary, safetyRating, bestBranch, timeToJobReady |
| overview | Plain language explanation of the field |
| projects | Array of objects with difficulty, name, description |
| companies | Array of objects with name, type, initials, tint theme |
| salary | Object with entry, mid, senior, specialist ranges and bar percentages |
| futureSafety | Object with verdict title and description |
| realPeople | Array of objects with initials, career transformation, role, story |
| roadmap | Object with visible steps array and lockedCount number |

# 4. Tech Stack — Confirmed in Use

| Technology | Status |
| --- | --- |
| Next.js (App Router) | Active — project running |
| React | Active — all components use React |
| Tailwind CSS | Active — all styling uses Tailwind classes |
| TypeScript | Active — enabled at project creation |
| Cursor / Copilot AI | Active — used for code generation, reviewed before accepting |
| Supabase | Planned — not set up yet |
| Claude API | Planned — not integrated yet |
| Razorpay | Planned — not integrated yet |
| Vercel | Planned — not deployed yet |

# 5. Design Decisions Made

| Decision | What Was Decided |
| --- | --- |
| Color scheme | Dark mode throughout — background #0F172A (zinc-950) |
| Accent color | #2563EB — used for CTAs, links, active states, icons |
| Card background | #1E293B (zinc-900) — slightly lighter than page background |
| Border style | 0.5px subtle borders — barely visible, just enough to separate |
| Typography | Clean sans-serif — Tailwind default font stack |
| Hidden gem badge | Purple tones — bg-violet-900/50 text-violet-300 |
| Popular badge | Green tones — bg-emerald-900/50 text-emerald-300 |
| Difficulty badges | Green for beginner, amber/yellow for intermediate, red for advanced |
| Field detail layout | Single scroll page — no tabs, everything visible on one scroll |
| Sticky CTA | Fixed bottom bar — always visible as student scrolls |
| Roadmap preview | 3 steps visible free, rest locked to drive signup |
| Hover state on cards | Border turns blue (#2563EB) on hover |
| Section icons | Accent blue Tailwind icons on every section title |
| Salary display | Horizontal bars — visual comparison of career levels |
| Future safety | Single green verdict box — confident, not wishy-washy |

# 6. Key Fixes and Corrections Made

| Fix | Why It Was Fixed |
| --- | --- |
| Salary changed from USD to INR LPA | PathFinder is for Indian students — USD is irrelevant |
| Keylogger project removed from Cybersecurity | Inappropriate for a student career platform — replaced with Network Traffic Analyzer |
| Future safety changed from '95% Safe' to 'Critical demand' | Percentage felt made up — consistent rating system used instead |
| Cybersecurity companies expanded from 4 to 8 | 4 companies was too thin — added Wipro CyberDefense, HCL Security, CrowdStrike, DRDO |
| VLSI / Chip Design added to fields | Was in original 10 fields plan — AI had omitted it, added back |
| Bioinformatics salary noted as slightly low | 5L-15L may be conservative — flagged for review in content pass |
| Slug generation stored in data not generated dynamically | Cleaner approach — less edge cases |

# 7. Routing — Confirmed Working

The following dynamic routes have been tested and confirmed working in the browser:

| URL | Status |
| --- | --- |
| localhost:3000 | Landing page — working |
| localhost:3000/explore | Field explorer — working |
| localhost:3000/explore/robotics | Field detail — routing confirmed |
| localhost:3000/explore/cybersecurity | Field detail — routing confirmed |
| localhost:3000/explore/vlsi-chip-design | Field detail — routing confirmed |

# 8. Immediate Next Steps

| Step | What To Do |
| --- | --- |
| Complete FieldDetailClient.jsx | Build all 11 sections of the field detail page UI |
| Test all 13 field pages | Confirm every slug loads the correct field data |
| Design Quiz page | Design the interest quiz UI before building it |
| Design Dashboard | Design the student dashboard UI |
| Design Roadmap page | Design the roadmap progress tracking UI |
| Set up Supabase | Create project, configure auth, set up database tables |
| Build authentication | Signup, login, Google OAuth using Supabase Auth |
| Build onboarding flow | 6-question onboarding after signup |
| Research remaining 8 fields | Bioinformatics, Computer Vision, Space Tech, VLSI, Game Dev, Cloud, Mobile, Data Science |

# 9. Important Reminders

- Always review AI-generated code before approving — never accept blindly

- Build one step at a time — confirm working before moving to next step

- Test on mobile (375px) after every major UI change

- Salary data in INR only — this is for Indian students

- Hidden gem fields always come before popular fields in the explorer

- Keylogger and harmful content — never include in any field's projects

- Content accuracy — verify with real professionals before launch

- Commit to GitHub regularly — do not lose work

- Bioinformatics salary flagged as potentially low — review before launch

PathFinder — Build Progress Tracker

Update this document after every major milestone.